Cortex Cloud Onboarding Runbook

# 0. How this works

Runbook is the process and the record is the per-account instance

| Artifact | What it is | How many | Who edits it | Where |
| --- | --- | --- | --- | --- |
| Onboarding Runbook (this document) | The process, the known issues register, engineering terms, the customer script, the docs feedback log. Account-agnostic. | One, versioned | Vitaliy (owner); changes enter only through a retro, logged in the change log | [folder link] PS to create and give access to everyone |
| Account Onboarding Record | Everything filled in for one account: environment profile, Go / No Go, validation checklist, event log, retro. Created by copying the template. | One per account | The account's TSE owner and PS | [folder link] PS to create and give access to everyone |

Lifecycle of one account

- TSE owner copies the Account Onboarding Record template

- Pre-onboarding steps (Section 2.2) fill the environment profile and the Go / No Go checklist in the record. No date is committed until the gate is green.

- Onboarding runs guided, with the named engineer on the call. Deviations and issues are written into the record's event log as they happen.

- Validation checklist in the record is run against the definition of done (Section 1).

- Retro within 48 hours, in the record. Its outputs are the only way this runbook changes: new rows in the known issues register (Section 5), the docs feedback log (Section 8), the engineering asks (Section 6), and a change log entry.

## Document control

| Field | Value |
| --- | --- |
| Owner | Vitaliy |
| Contributors | Luis, Mark, John Y, Marius, Yves, David, Itay, [Aditya, confirm with Itay] |
| Version | v0.1 |
| Last updated | 9/9/2026 |
| Review cadence | After every account retro; weekly with Itay's team during the sprint |

## Change log

| Date | Triggering account (retro) | Section | What changed | By |
| --- | --- | --- | --- | --- |
| [date] | [account] | [section] | [change] | [name] |

## Accounts in the sprint

| # | Account | Onboarding date | Stage (Pre/During/ Post) | Had prior onboarding issues? | Onboarding Team |
| --- | --- | --- | --- | --- | --- |
| 1 | Broadcom | 9.21.26 | No onboarding done. Working on SSO config | N | PS: Stephen Lovett TSE: Z Yu TAC: Syed Sajjad Hafeez/ Jacob Scheel Engr: XX |
| 2 | DOI | Paused | Only Azure Dev Completed | Y | PS:Stephen Lovett TSE: XX TAC: Syed Sajjad Hafeez/ Jacob Scheel Engr: XX |
| 3 | Telecom Guatemala | 9/24 | Net New CC Deployment | Y | PS: Ariel Nin |
| 4 | FnF | TBD | Small POV ongoing | Y | PS:Stephen Lovett TSE: Ravi Badana TAC: Syed Sajjad Hafeez/ Jacob Scheel Engr: XX |
| 5 | Salesforce | TBD | No onboarding done. Pending kick off. | Y | PS: Bliss Jourdan TSE: Khizar Karim TAC: Syed Sajjad Hafeez/ Jacob Scheel Engr: XX |
| 6 | Marriott | Paused | Small POC ongoing BYON Demo | N | PS:Anthony Nwajei TSE: Khizar Karim TAC: Syed Sajjad Hafeez/ Jacob Scheel Engr: XX |
| 57 | Zoom Video | 9/23 | No onboard9/17/2026ing done | N | PS: Matthew Dombrowski TSE: Z Yu TAC: Syed Sajjad Hafeez/ Jacob Scheel Engr: XX |
| 8 | Honeywell |  | AWS onboarded 9/17 Remainder end of Sept AWS Org/BYOB Control Tower, scanning test account only | N | PS: Kirk Preston TSE: John Yandziak TAC: Syed Rizwan Hasnain Engr: XX |
| 9 | FIS Global | TBD ~Oct | Net new CC Deployment | [Y/N] | PS: Stephen Lovett DC: Harold Moore TAC: Syed Sajjad Hafeez/ Jacob Scheel Engr: XX |
| 10 | Thales | TBD | No onboarding done | N | PS Ariel Nin TSE: Steve Briand |

# 1. Scope and definition of done

Scope: cloud account onboarding for Prisma Cloud to Cortex Cloud upgrades across AWS, Azure, GCP and OCI, including the connectors that depend on it (registry, agentless disk scanning, DSPM, KSPM, code repositories).

Onboarding is done when: every in-scope account shows Connected, inventory is populated, and every scanner the customer enabled has returned data at least once. A successful Terraform or CloudFormation run is not done. The validation checklist in the Account Onboarding Record is the test; the Sprint Tracker and the CS handover both use it.

Out of scope: alert burn-down, policy tuning and remediation process rebuild. Owned by CS after handover.

# 2. The process

'Record' means the Account Onboarding Record for that account.

## .1 Pre-engagement

| Step | Owner | Inputs | Output and exit criterion | Known issues at this step | Links |
| --- | --- | --- | --- | --- | --- |
| Tenant activation | TSE | Provisioning request | Tenant provisioned and activated before kickoff | [ ] | [ ] |

## 2.2 Pre-onboarding (ends at the Go / No Go gate)

| Step | Owner | Inputs | Output and exit criterion | Known issues at this step | Links |
| --- | --- | --- | --- | --- | --- |
| Technical assessment | TSE | Handover notes; assessment template | Environment profile in the record completed and shared with engineering | No formal process today | Assessment template [link] |
| Project plan | PS | Environment profile | Asana plan with provider order and target dates | Asana not used consistently across accounts (e.g. AmEx) | Asana example |
| Base platform settings | PS | Customer IdP details | RBAC, users and SSO configured | [ ] | [ ] |
| Pre-flight permission check | TSE | Named admin accounts per provider | Pass on base and optional feature sets for every executing admin; result attached to the record. No open permission gaps | [Script flags correctly attached roles as missing; maintenance owner to confirm currency] | Link |
| Pre-onboarding noise review | Engineering | Environment profile: regions and services in use | Unused regions and services suppressed in the back end; confirmation in the record | [ ] | [ ] |
| Readiness workshop | TSE | Environment profile; TPE and PS consultant on the call | Branch decisions (Section 3) recorded; permission questions answered; customer briefed with the script (Section 7). Exit: Go / No Go in the record is all Yes and a date is committed | Customers pause for internal decisions (CloudScan vs. Outpost, permissions) | [ ] |
| Template integrity | PS | Default Terraform or CloudFormation | Customer agrees to run unedited templates; any supported customization done per docs | Requests to modify permissions; manual IAM role creation before Terraform | Manual onboarding guides: AWS, Azure, GCP [links] |

## 2.3 Onboarding (guided only)

| Step | Owner | Inputs | Output and exit criterion | Known issues at this step | Links |
| --- | --- | --- | --- | --- | --- |
| Execute onboarding | PS | Named engineer on the call; TSE, PS consultant, CS present | One account or subscription first, validated with the record's checklist, then the org. Every deviation written to the event log | [ ] | [ ] |

## 2.4 Troubleshooting and escalation

| Step | Owner | Inputs | Output and exit criterion | Known issues at this step | Links |
| --- | --- | --- | --- | --- | --- |
| Live triage | PS consultant, engineer | Error output; known issues register (Section 5) | Each error classified: false positive, customer environment, product bug, documentation gap; logged in the record | Errors state no cause; DC cannot tell false positive from real failure without engineering | [ ] |
| Case handling | PS, TAC | Customer opens the case, or TAC opens it via the PS Slack channel; case tagged to the upgrade | Case carries full context from PS; XSUP raised by TAC where needed; case IDs in the record | Customers resent opening cases during an upgrade | #cortexcloud-tac-ticket-submission #cc-upgrade-tac-cases |
| Escalation | TSE | Escalation channel | Routed to Itay or Dany within 4 hours | [ ] | Escalation channel [link] |

## 2.5 Post-onboarding

| Step | Owner | Inputs | Output and exit criterion | Known issues at this step | Links |
| --- | --- | --- | --- | --- | --- |
| Validation | PS | Validation checklist in the record | All in-scope accounts meet the definition of done; time from Terraform run to done entered in the record and the Sprint Tracker | Tenant shows onboarded while assets sit unscanned; scanners fail one at a time over following days | [ ] |
| On-boarding confirmation | PS |  | All target Prisma Cloud accounts migrated to Cortex Cloud (exceptions documented). Ingestion health confirmed active across all accounts. All selected features (BYON, registry scanning, etc.) verified as operational with passing scan health. |  |  |
| Expectation and enablement session | PS | Customer script (Section 7) | Customer can distinguish findings from issues and knows how to prioritize and route | 50k new issues per day limit hit by large customers; console volume alarms stakeholders | [ ] |
| Retro | TSE, PS | Event log in the record | Retro in the record completed within 48 hours; runbook updates filed (Sections 5, 6, 8) and change log entry made | [ ] | [ ] |
| Handover to CS | PS | Record | CS introduced to the customer with the record: what was changed in the back end and why, open items | [ ] | [ ] |

# 3. Decision branches

Decisions for a given account are recorded in its record.

| Decision point | Options | Recommendation | Consequences and known issues | Docs |
| --- | --- | --- | --- | --- |
| Scanning architecture | CloudScan / Outpost | [ ] | [ ] | [link] |
| AWS organization onboarding | CloudFormation StackSet / per-account Terraform | StackSet; Terraform org onboarding is not supported because new child accounts are not picked up | Per-account Terraform misses new accounts and is not recommended | [link] |
| Provider order | AWS / GCP / Azure | AWS or GCP first; Azure last | Azure template failures and existing-resource conflicts drain trust early | Azure troubleshooting guide [link] |
| Dev then prod, or prod direct | [ ] | [ ] | [ ] | [ ] |
| Customization requests | Decline / supported path per docs | Decline; if supported, follow docs strictly | Loss of feature functionality; deployment errors | Manual onboarding guides |
| Bring Your Own Network | [ ] | [ ] | [ ] | PS Lab PS Demo |
| Fed tenant | [ ] | [ ] | [Less mature than commercial; DOI] | [ ] |

# 4. Go / No Go gate (reference)

The checklist itself is filled in each Account Onboarding Record. Listed here so the gate is the same for every account. All items Yes before a date is committed.

- Environment profile complete and shared with engineering (TSE)

- Pre-flight permission check passed for every executing admin, base and optional feature sets (TSE)

- Engineering noise review done; unused regions and services suppressed (engineer)

- Branch decisions recorded (TSE)

- Customer agreed to unedited templates (TSE)

- Customer briefed on expected noise and findings vs. issues (TSE)

- Named engineer confirmed for the session (Itay)

- Customer infra or network contact identified for connectivity issues (TSE)

- Tenant activated; SSO and RBAC configured (PS)

# 5. Known issues register

List of known issues can be found here

# 6. Engineering engagement for the sprint

Same list as the leadership slide. Values to be agreed with Itay.

| Item | Agreed value |
| --- | --- |
| Named engineer per account | [name per account; in the Tracker] |
| Engagement channel | [Slack channel name] |
| Turnaround for pre-onboarding noise review | [x business days from environment profile] |
| Turnaround for post-onboarding back-end fixes | [48 hours? 7 days? committed by engineering] |
| Case path | Customer or TAC (via PS Slack) opens; case auto-tagged to the upgrade; escalation to Itay or Dany within 4 hours |
| Tooling timeline (debug section, remediation widgets, AI assistant) | [dates] |
| Weekly sprint review | [day, attendees] |

# 7. Customer expectation-setting script

Used in the readiness workshop and repeated at the enablement session. One message, every account.

- What changes from Prisma Cloud: [findings vs. issues, scanner model, what the console shows on day one]

- What you will see right after onboarding and why: [volume of findings, region and service errors that are not real, the 50k new issues per day limit]

- What we do in the first 48 hours: [validation, back-end corrections, enablement session]

- What we need from you: [named admins, infra and network contacts, no template edits, maintenance window]

- What is not part of onboarding: [alert burn-down, policy tuning; who owns them and when]

# 8. Documentation and script feedback log

Every gap found in a retro goes here with an owner, so 'docs are incomplete' becomes a list that can be closed.

| Date | Artifact | Gap (missing, incorrect, unclear) | Found on account | Filed with | Status |
| --- | --- | --- | --- | --- | --- |
| [date] | [docs / Azure guide / pre-flight script / Terraform template] | [ ] | [ ] | [channel, ticket] | Open |

Account Onboarding Record: [Account name]

Copy this template once per account. Filled in by the TSE owner and PS consultant.

| Field | Value |
| --- | --- |
| Account | [ ] |
| TSE owner | [ ] |
| PS consultant | [ ] |
| Named engineer | [ ] |
| TAC contact | [ ] |
| Customer cloud admins per provider | [names, roles] |
| Customer infra or network contact | [ ] |
| Target onboarding date | [ ] |
| Go / No Go date | [ ] |
| Onboarding date (Terraform run) | [ ] |
| Done date (definition of done met) | [ ] |
| Time to done | [days] |

# A. Environment profile (technical assessment)

Filled at technical assessment. Shared with engineering before the readiness workshop; input for the noise review and the branch decisions.

| Item | Value | Why it matters |
| --- | --- | --- |
| Providers in scope and order | [AWS / Azure / GCP / OCI] | Provider strategy; Azure last |
| Org structure | [AWS org and OUs / Azure tenant and subscriptions / GCP org and folders; account counts] | StackSet vs. per-account; scale |
| Regions in use | [list] | Unused regions trigger false errors; suppress before onboarding |
| Services in use | [compute, containers, serverless, managed DBs, storage] | Unused services trigger false errors |
| Guardrails | [SCPs, Azure Policy, conditional access, org policies] | Block permission setup; needs customer infra team |
| Network egress and firewalls | [egress rules, private registries, proxies] | Blocks connectivity and registry or Kubernetes scanning |
| Scanners to enable | [CSPM, ADS, DSPM, KSPM, registry, repos, CIEM, AI-SPM] | Each needs its own permissions and validation |
| Integrations to replicate | [SIEM, ticketing, notifications] | Permission questions surface here |
| Prisma Cloud processes to replicate | [policies, dashboards, remediation flows, owners] | Post-onboarding scope |
| Shared with engineering on | [date] |  |

# B. Branch decisions

| Decision point | Decision | Decided by | Date |
| --- | --- | --- | --- |
| Scanning architecture (CloudScan / Outpost) | [ ] | [ ] | [ ] |
| AWS org onboarding (StackSet / per-account) | [ ] | [ ] | [ ] |
| Provider order | [ ] | [ ] | [ ] |
| Dev then prod, or prod direct | [ ] | [ ] | [ ] |
| Customization requests and response | [ ] | [ ] | [ ] |
| [other] |  |  |  |

# C. Go / No Go checklist

All Yes before a date is committed. If not, the date moves.

| Check | Yes / No | Evidence | Owner | Date |
| --- | --- | --- | --- | --- |
| Environment profile complete and shared with engineering | [ ] | [link] | TSE | [ ] |
| Pre-flight permission check passed for every executing admin, base and optional feature sets | [ ] | [script output] | TSE | [ ] |
| Engineering noise review done; unused regions and services suppressed | [ ] | [confirmation] | [engineer] | [ ] |
| Branch decisions recorded (Section B) | [ ] | [ ] | TSE | [ ] |
| Customer agreed to unedited templates | [ ] | [ ] | TSE | [ ] |
| Customer briefed on expected noise and findings vs. issues | [ ] | [ ] | TSE | [ ] |
| Named engineer confirmed for the session | [ ] | [name] | Itay | [ ] |
| Customer infra or network contact identified | [ ] | [name] | TSE | [ ] |
| Tenant activated; SSO and RBAC configured | [ ] | [ ] | PS | [ ] |
| No product release scheduled inside the onboarding window | [ ] | [release calendar] | [engineer] | [ ] |

# D. Event log (during onboarding)

Written as it happens. Copy for each session

| Field | Entry |
| --- | --- |
| Session date and attendees | [ ] |
| Pilot account or subscription onboarded first; validated? | [ ] |
| Deviations from the runbook and why | [ ] |
| Issues encountered (register ID, or New) | [ ] |
| Classification of each error (false positive / customer environment / product / docs) | [ ] |
| Cases and XSUPs raised | [ ] |
| Back-end changes made by engineering | [ ] |
| Customer-side changes required and who made them | [ ] |
| What the customer said | [ ] |

# E. Validation checklist

Run after onboarding, per provider. One row per scanner the customer enabled.

| Check | Pass / Fail | Evidence | If fail, register ID |
| --- | --- | --- | --- |
| Account or subscription shows Connected in the console | [ ] | [ ] | [ ] |
| Inventory populated; asset count matches customer expectation within [x]% | [ ] | [ ] | [ ] |
| CSPM: first posture scan completed | [ ] | [ ] | [ ] |
| Agentless disk scanning: at least one host scanned per region in use | [ ] | [ ] | [ ] |
| Registry scanning: at least one image returned vulnerability data and SBOM | [ ] | [ ] | [ ] |
| DSPM: at least one data store scanned; no orphan scan resources left behind | [ ] | [ ] | [ ] |
| KSPM: cluster connected and first scan completed | [ ] | [ ] | [ ] |
| Code repositories: first scan completed | [ ] | [ ] | [ ] |
| Remaining console errors classified and explained to customer | [ ] | [ ] | [ ] |
| [add per feature] |  |  |  |

# F. Retro (within 48 hours)

Outputs go into the runbook: known issues register, engineering asks, docs feedback log, change log.

| Question | Answer | Runbook change filed |
| --- | --- | --- |
| Which steps ran as written? | [ ] | [ ] |
| Where did the process split in a way the branches table does not cover? | [ ] | [ ] |
| Which issues were already in the register, and did the mitigation work? | [ ] | [ ] |
| Which issues were new? Category and source | [ ] | [register rows added] |
| What could have been caught before onboarding? | [ ] | [profile or gate additions] |
| What did engineering fix in the back end that should become a product change? | [ ] | [engineering ask] |
| What was missing or wrong in the docs or the pre-flight script? | [ ] | [docs log rows] |
| What would we tell the next customer differently? | [ ] | [script update] |
| Time from Terraform run to done, and what took the time | [ ] | [Sprint Tracker] |

This document details the Professional Services workflow for Cortex Cloud account onboarding. Below, you will find a breakdown of the standard operating procedures, deployment strategies, tools, and reference documentation used by the PS team, alongside an overview of the most common blockers and technical issues that arise during the onboarding lifecycle.

## Pre-Engagement Phase & Kickoff Preparations

- Account Handshake & Resource Assignment: Once customer commitment to upgrade from Prisma Cloud to Cortex Cloud is secured by the account team, Domain Consultant or Transformation Success Team, Professional Services (PS) is engaged. A dedicated Project Manager (PM) and PS consultant(s) are assigned to the project.

- Information Gathering: The PS team collects all available information from the internal teams regarding the customer's current Prisma Cloud configuration and the existing processes built around it.

- Tenant activation: PS requires Cortex Cloud tenant be provisioned and activated before heading into the engagement.

- Kickoff Call: The PM organizes a kickoff meeting with the customer to introduce the team and align on the initial steps of the engagement.

- Establish Cadence: Post-kickoff, a regular meeting cadence is established to determine how many times per week the PS consultant will meet with the customer.

## Pre-Onboarding Steps

Step 1: Conduct the Technical Assessment

The very first formal step of the project is a technical assessment session to learn about the customer’s current setup to complement the internal team's initial handover information. This session deeply covers the customer's cloud environments to better understand what the onboarding execution will look like. Example template.

Step 2: Build the Custom Project Plan

Using the previously collected information, the consultant and PM build a detailed project plan for the migration. This ensures that all Prisma Cloud configurations and established processes will be accurately carried over into Cortex Cloud. Asana project plan example.

Step 3: Perform Tenant Overview and Demonstration

Typically, the next session is an overview of the tenant and a demonstration of Cortex Cloud's various functionalities. While the primary focus for most customers is CSPM (Cloud Security Posture Management), the session is designed to cover all features (e.g., CIEM, AI-SPM, DSPM, Agentless Disk Scanning, KSPM).

Step 4: Configure Base Platform Settings

Discussions pivot to actual platform configuration. The consultant guides the customer through setting up foundational items such as Role-Based Access Control (RBAC), user permissions, and Single Sign-On (SSO).

## End to End Onboarding

Note on Standard Operating Procedure: Professional Services performs all cloud account onboardings strictly in accordance with official documentation and designed deployment workflows. Consultants do not recommend or utilize unsupported onboarding methods. PS consistently guides customers to avoid any customization to ensure platform stability, deployment success, and full feature functionality.

Step 1: Review Onboarding Procedures and Provider Strategy

Before initiating onboarding, the consultant reviews the procedure to highlight the key differences between Prisma Cloud and Cortex Cloud, demonstrating all new functionality and feature options customers can select during the process.

- Wizard Deep-Dive: The consultant walks the customer through the onboarding wizard, explaining the benefits and operational differences of features like Outpost vs. CloudScan, DSPM, serverless scanning, and KSPM.

- Permission Discussions: Questions regarding the necessary permissions required to operationalize ingestion (including requirements for integrations like QRadar Cloud) are addressed here.

- Potential Delays: Customers often pause at this stage to review feature choices internally, make business decisions (e.g., choosing CloudScan vs. Outpost), and identify and engage the necessary cloud administrators.

- Provider Strategy: The PS consultant steers the customer to onboard AWS or GCP first, as AWS provides the smoothest initial experience. Azure is avoided for the initial onboarding due to frequent deployment issues that can drain customer trust early in the engagement. Cortex Cloud – Azure Onboarding Troubleshooting Guide

Step 2: Execute the Preflight Permission Check
The Preflight Permission Check is a PS-developed proactive validation utility executed within a Cloud Service Provider's (CSP) cloud shell prior to deployment. It verifies that the active user account or IAM principal in AWS, Azure, or GCP possesses all necessary IAM permissions, roles, and policies required for a successful, first-time Cortex Cloud integration. The consultant guides the customer through executing the script in their environment. LIVECommunity Link

Once the customer's cloud administrator completes the interactive prompts, the script evaluates both base platform permissions and optional feature sets, returning an immediate pass/fail status for each configuration.

The PS consultant then guides the customer to remediate any identified permission gaps, missing policies, or CSP discrepancies before proceeding with actual onboarding.

Step 3: Enforce Template Integrity Customers frequently ask to modify the onboarding templates and deployment process. However, the PS consultant strategy is to always guide the customer not to deviate from or modify the default template. Altering the Terraform or CloudFormation templates is likely to result in deployment errors and the permanent loss of certain Cortex Cloud feature functionality.

Common examples of customer customization requests include:

- Modifying permissions in the onboarding Terraform.

- Preferring to deploy certain cloud resources on their own rather than using the provided scripts.

Note: If such custom functionality is supported by Cortex Cloud, PS will guide the customer through the configuration process strictly according to official documentation. See Relevant Docs tab.

Azure Manual Onboarding Guide

AWS Manual Onboarding Guide

GCP Manual Onboarding Guide

Step 4: Execute Cloud Account Onboarding

Note on Self-Guided Onboarding: Many customers prefer to perform the actual deployment independently during a designated maintenance window without PS presence.

- Guided Onboarding: A deployment call is arranged with the customer’s Cloud Admins. Clients onboard cloud providers (AWS, Azure, GCP) one at a time, often deploying into a dev environment first and then into production as a separate step. The consultant guides the customer in running the unedited Terraform or CloudFormation templates during the live session.

- Self-Guided Execution: If a customer chooses to deploy solo during a maintenance window, they utilize the session primarily to gather information, review best practices, and clarify the process. Once ready, they execute the onboarding on their own and follow up with Professional Services to confirm a successful deployment or report any encountered issues.

  - Department of Interior is a great example

  - DOI Issue Summary

Step 5: Handle Troubleshooting, Escalations, and Post-Onboarding Issues

If errors appear during the onboarding process, the consultant works live with the customer to troubleshoot, or guides them to delete the unsuccessful stack entirely and rerun the Terraform.

- Post-Onboarding Issues & Deviations: When issues arise post-onboarding, they most often derive from the customer deviating from standard configurations or recommendations. Common examples include:

  - Modifying permissions in the onboarding Terraform.

  - Preferring to deploy some of the cloud resources on their own rather than using the provided scripts. Example: Creating IAM Roles manually prior to utilizing the terraform.

  - The presence of strict network policies in their environment that prevent internal registries from getting scanned.

  - Agentless Kubernetes environments that do not have egress configured.

Here are the most common onboarding challenges PS team is encountering the the field today.

Top CC Onboarding Issues - Cloud PS Report

- Ticketing Rule: PS cannot open Technical Support tickets or Jira tickets. The customer must open the case. The PS consultant then reaches out to the assigned Tech Support Engineer internally to provide missing details.

- Escalation Path: If the issue is unusual and undocumented, the consultant checks with the larger PS or Tech Services team. If there is still no answer, the customer is advised to open a Technical Support case.

- The Pivot Strategy: If onboarding hits a blocker requiring a break-fix from support/engineering, the PS consultant immediately pivots the customer to a different project plan item (e.g., XDR deployment or cloud repository onboarding) to maintain momentum while the blocker is resolved.

- Documentation Gaps: It should be highlighted that in many of these deviation-based scenarios, the official documentation lacks the detail required to easily navigate and resolve the resulting errors.

## Post Onboarding Work

Operationalize and Rebuild Processes

Once onboarding is successful and issues are resolved, the consultant helps the customer go over their cloud inventory, build out policies and custom dashboards, and rebuild normal remediation processes that they previously relied on in Prisma Cloud.

Expand to Additional Cloud Providers

Because most customers utilize multiple providers, once the first environment (ideally AWS) is successfully operationalized, the PS consultant guides the customer through repeating the onboarding workflow for the next cloud service provider.

## Onboarding As An Event Candidates

| Client Name | Onboarding ETA | Notes |
| --- | --- | --- |
| FnF | Migration ETA October | Currently working on POV |
| Salesforce | October |  |
| FIS Global | TBD |  |
| UHG | TBD | Will need help with onboarding during POC which is already ongoing. SAM |
| Broadcom | Mid September |  |
| Marriott | Starting now | BYON is needed. |
| KeyBank | Last week of September |  |
| DOI | Ongoing | Currently working on Azure. AWS and GSP remaining (Aditya helps) |
| Ally | Partial on-boarding completed | Looking to leverage BYON. Existing onboarding is |
| Zoom | TBD | Eric |

Relevant Documentation/Links:

- Nomenclature Changes

- Firewall Rules

- Upgrade Helper

- Self Service Upgrade Tool

- AWS Onboarding

  - Prerequisites for onboarding AWS

- Onboard Microsoft Azure

  - Prerequisites for onboarding Azure

- Onboard Oracle Cloud Infrastructure

  - Prerequisites for onboarding OCI

- Alibaba Cloud cloud onboarding

  - Alibaba security capabilities and deployment planning

- Release Notes - Features introduced in 2026

- Cortex Cloud - Cloud Service Provider Permissions

- Cloud service provider (CSP) onboarding | Cortex Documentation Portal

- Cortex Cloud Upgrade Series: Prisma Cloud Resources Cleanup Script

- Preflight Permission Script

- Github - Cloud Health Status Dashboard

[PS] Cortex Cloud - Deployment Team - Onboarding AI Assistant

[PS] Cortex Cloud - Deployment AI Assistant

- https://docs.google.com/spreadsheets/d/1mB8BJTi1VFkA6JSNfvD0aU8naWNonmhZpsWY56eK7zo/edit?gid=127388088#gid=127388088